# 1 Sprints

I planned this project into 2 separate sprints

<https://github.com/KayrXa/LearnersAcademy>

## 1 Sprint

16-22.1.2023

|  |  |
| --- | --- |
| * Creating new project, github repository | * Not Done |
| * Connection to Database | * Done in sprint |
| * Create Tables with annotations | * Done in sprint |
| * Create tables in DB | * Done in sprint |
| * Create basic JSP | * Done in sprint |
| * Form to create objects into DB | * Done in sprint |

## 2 Sprint

3.-5.3.2023

|  |  |
| --- | --- |
| * Display tables in web application | * Done in sprint |
| * Edit option in web application | * Done in sprint |
| * Delete option in web application | * Done in sprint |
| * Creating overview table | * Done in sprint |
| * Testing several cases | * Done in sprint |
| * Fixing issues find in testing | * Done in sprint |
| * Connecting to git repository | * Done in sprint |

I have just a little git commits, because I had problems using Eclipse teams sharing and wanted to resolve it. In the end I just used git bash.

I have problems using Hibernate and fetching data from DB.

I did a several versions of this project and trying to figure it out using different approaches.

I did not finish Overview table yet, which I would like to focus on also with improvement in displaying content better way.

Overall web application is at least working and with all needed functions.